TASK 2

# Agile Planning and
DevOps Workflow

Research Experiment Booking System

Technology: Java 21 • Maven • JUnit 5 • Git/GitHub • Jenkins

Prepared for college project review

| Project details | Value |
| --- | --- |
| Local project folder | C:\DevTools\Research-Experiment-Booking |
| GitHub repository | https://github.com/swapnilsupe01/Research-Experiment-Booking.git |
| Document status | Planning baseline; application features and deployment are not yet confirmed |

Prepared by: __________________________    Date: __________________

# Contents

1. Project overview

2. User stories and acceptance criteria

3. Product backlog — exactly 15 MVP tasks

4. Kanban task board

5. Three-sprint plan

6. Definition of Done

7. DevOps lifecycle

8. Success criteria, constraints, assumptions, and risks

9. Review and approval

Note: This is a planning document. Update the backlog, board, and evidence as implementation progresses. Word can generate an automatic table of contents later if heading pagination changes.

# 1. Project overview

## 1.1 Purpose

The Research Experiment Booking System is a proposed application for helping students and researchers discover laboratory experiments, check available time slots, request bookings, and track decisions. Authorized laboratory staff can manage experiment information and slots and approve or reject requests. The goal is to reduce manual coordination, make booking status clear, and help avoid conflicting reservations.

## 1.2 Target users and stakeholders

| User / stakeholder | Needs and responsibilities |
| --- | --- |
| Student / researcher | Browse experiments, view details and availability, request or cancel eligible bookings, and check status/history. |
| Laboratory staff | Maintain experiment information and slots; review, approve, or reject booking requests. |
| Project team / developer | Implement features, write tests, maintain source control, and provide a demonstrable build. |
| Project guide / reviewer | Review scope, acceptance criteria, evidence, risks, and deliverables. |

## 1.3 Scope

MVP scope: role-aware sign-in, experiment catalogue/details, time-slot management, availability, booking requests, conflict prevention, staff decisions, history/status, eligible cancellation, experiment administration, messages, tests, packaging, documentation, and a demonstration.

Out of scope unless approved: production hosting, real institutional single sign-on, payment, external calendar integration, email/SMS gateway, and advanced analytics.

## 1.4 Current technical status — evidence-based

| Area | Current status |
| --- | --- |
| Java project foundation | Basic Java project has been created in the stated local folder. |
| Maven and tests | Maven tests and packaging have passed in the current setup. |
| Jenkins pipeline | Build, test, package, test-report collection, and JAR artifact-archiving stages have run successfully. |
| GitHub checkout / automatic triggers | Not fully configured or verified; treat as a follow-up task. |
| Booking features and deployment | The complete booking application and deployment are not confirmed as implemented. They remain planned work until demonstrated and tested. |

## 1.5 Assumptions

The college will identify the staff role and booking rules, including cancellation cut-off and slot capacity.

The first version can use a simple, documented authentication approach suitable for a college demonstration; real credentials must not be hard-coded.

The team has access to Java 21, Maven, Git, GitHub, Jenkins, and a compatible machine for testing.

Sprint length and delivery dates will be agreed with the project guide.

# 2. User stories and acceptance criteria

Acceptance criteria below are intended to be testable. Where policy choices are still unknown, the guide or laboratory staff must confirm the rule before implementation.

| Story ID | User story | Acceptance criteria |
| --- | --- | --- |
| US-01 | As a user, I want to sign in so that I can access the system securely. | Valid credentials allow sign-in; invalid credentials show a clear error; passwords are not displayed in plain text; sign-out ends the session. |
| US-02 | As a user, I want access based on my role so that I only see permitted actions. | Student/researcher cannot open staff-only management actions; staff can access approved management/review actions; unauthorized requests are denied with a safe message. |
| US-03 | As a student, I want to browse the experiment catalogue so that I can find relevant experiments. | Catalogue shows active experiments; each item displays at least name and a short summary; an empty catalogue shows a helpful empty state. |
| US-04 | As a student, I want to view experiment details so that I can decide whether to book. | Detail view shows description, requirements or eligibility, duration, and relevant safety/instructions when provided; missing optional information is handled clearly. |
| US-05 | As a student, I want to view available slots so that I can choose a suitable time. | Only future, bookable slots are shown as available; booked/unavailable slots are not offered as free; displayed time and date are unambiguous. |
| US-06 | As a student, I want to submit a booking request so that staff can review it. | A valid request records user, experiment, slot, submission time, and pending status; required fields are validated; success/failure is communicated. |
| US-07 | As the system, I want to prevent duplicate bookings and conflicts so that a slot is not overbooked. | Two active requests cannot claim the same single-capacity slot; simultaneous requests are checked at save time; a rejected conflict receives a clear message. |
| US-08 | As laboratory staff, I want to approve or reject requests so that bookings follow lab policy. | Only authorized staff can decide; decision changes status and records decision time and reviewer; a request cannot be approved twice or after an invalid terminal state. |
| US-09 | As a student, I want to view booking status and history so that I know what happened to my requests. | The user sees only their own requests; each entry shows experiment, slot, status, and relevant timestamps; no-history state is handled. |
| US-10 | As a student, I want to cancel an eligible booking so that I can release a slot I no longer need. | Cancellation is allowed only for statuses and time windows defined by policy; cancellation is recorded; released availability is recalculated; ineligible cancellation is explained. |
| US-11 | As authorized staff, I want to manage experiment details so that the catalogue remains accurate. | Staff can create, edit, activate/deactivate experiments; required fields are validated; changes appear in the catalogue; unauthorized users are blocked. |
| US-12 | As authorized staff, I want to create and manage time slots so that booking times reflect lab availability. | Staff can add/edit/disable future slots; invalid ranges and overlapping slots are rejected according to policy; slots linked to active bookings cannot be silently removed. |
| US-13 | As a user, I want confirmation and status messages so that I understand system actions. | Successful submission, approval, rejection, and cancellation show the resulting status; validation and system errors are understandable and do not expose sensitive details. |

# 3. Product backlog — exactly 15 MVP tasks

Priority uses Must / Should. The 15 rows below are the complete MVP planning baseline; additional work should be tracked separately and approved before expanding scope.

| Task ID | Task description | Priority | Acceptance criteria / expected outcome | Dependencies |
| --- | --- | --- | --- | --- |
| MVP-01 | Project structure and coding conventions | Must | Document package structure, naming, error handling, and run/test commands; project builds from a clean checkout. | — |
| MVP-02 | User sign-in and role checks | Must | Valid sign-in works; invalid sign-in is handled; student and staff permissions are enforced and tested. | MVP-01 |
| MVP-03 | Experiment catalogue | Must | Active experiments can be listed with name and summary; empty state is shown. | MVP-01 |
| MVP-04 | Experiment details | Must | Experiment detail view presents description, duration, eligibility/instructions where available. | MVP-03 |
| MVP-05 | Create and manage time slots | Must | Authorized staff can create/edit/disable slots; invalid times and prohibited overlaps are rejected. | MVP-02, MVP-01 |
| MVP-06 | Display available slots | Must | Users see only valid bookable future slots and clear date/time information. | MVP-04, MVP-05 |
| MVP-07 | Submit booking requests | Must | Valid request is saved with user, experiment, slot, timestamp, and Pending status. | MVP-02, MVP-06 |
| MVP-08 | Prevent double bookings and conflicts | Must | Save-time checks prevent duplicate active bookings for a single-capacity slot, including concurrent attempts. | MVP-07 |
| MVP-09 | Approve or reject booking requests | Must | Authorized staff can approve/reject pending requests; status and reviewer decision are recorded. | MVP-02, MVP-07, MVP-08 |
| MVP-10 | View booking history and status | Must | Users can view their own booking list with experiment, slot, status, and dates. | MVP-07 |
| MVP-11 | Cancel eligible bookings | Should | Policy-eligible bookings can be cancelled; status changes and availability is updated. | MVP-09, MVP-10 |
| MVP-12 | Maintain experiment information | Must | Authorized staff can add/update/activate/deactivate experiments with validation. | MVP-02, MVP-03 |
| MVP-13 | Confirmation and status messages | Should | Booking and decision actions show success, validation, and error messages clearly. | MVP-07, MVP-09, MVP-11 |
| MVP-14 | Automated testing and CI test reporting | Must | Relevant JUnit 5 tests pass; Jenkins collects test reports; failures are visible in the build result. | MVP-01 to MVP-13 |
| MVP-15 | Package the application, document it, and prepare a demonstration | Must | Clean Maven package creates the expected JAR; README/run instructions and demo steps are ready; evidence is captured. | MVP-14 |

# 4. Kanban task board

Initial planning state as of document preparation. “To Do” means planned and not yet demonstrated. Only technical setup activities supported by the project status are noted as completed in the status paragraph; the feature tasks below remain unstarted until evidence is recorded.

| To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- |
| MVP-01 — Project structure and conventions | MVP-02 — Sign-in and role checks | MVP-14 — Automated testing / CI reporting | No application feature task marked Done |
| MVP-03 — Experiment catalogue | MVP-04 — Experiment details | MVP-05 — Time-slot management |  |
| MVP-06 — Available slots | MVP-07 — Booking requests | MVP-08 — Conflict prevention |  |
| MVP-09 — Staff decisions | MVP-10 — History and status | MVP-11 — Eligible cancellation |  |
| MVP-12 — Experiment administration | MVP-13 — Confirmation messages | MVP-15 — Package, document, demo |  |

Board maintenance rule: move a task only when work actually starts, is ready for review, or satisfies its acceptance criteria. Record the owner, date, blockers, and evidence in the team’s working board. The existing Jenkins setup can be tracked as technical evidence, but it does not mean the full booking application is complete.

# 5. Three-sprint plan

Recommended sprint length: 1–2 weeks per sprint, adjusted to the college timetable, team availability, and guide feedback. Sprint scope is a target, not a claim that the work is already complete.

| Sprint | Objective | Task IDs | Expected deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Foundation and discovery | MVP-01 to MVP-04 | Project conventions; access and role checks; experiment catalogue; experiment detail flow; reviewed acceptance criteria and initial tests. |
| Sprint 2 | Availability and booking decisions | MVP-05 to MVP-09 | Staff slot management; availability display; booking request workflow; conflict prevention; approve/reject workflow with tests. |
| Sprint 3 | Lifecycle completion and release readiness | MVP-10 to MVP-15 | History/status; eligible cancellation; experiment administration; confirmation messages; automated test reporting; packaged JAR, README, and demonstration. |

## Sprint review and retrospective

At each sprint review, demonstrate working features against acceptance criteria and record feedback.

At each retrospective, identify one thing to keep, one problem to improve, and one action for the next sprint.

If a dependency or lab policy is unresolved, record it as a blocker rather than silently assuming a rule.

# 6. Definition of Done

A task or story is Done only when all applicable conditions below are satisfied and evidence is available.

All acceptance criteria are met and demonstrated.

Code follows the agreed Java/package/naming conventions and is readable.

Input validation and appropriate error handling are included.

Relevant JUnit 5 automated tests are added or updated and pass.

No known critical or high-severity defect remains open for the change.

Changes are committed to Git with a meaningful message and integrated into the agreed branch.

A clean Maven build and test run succeed.

Jenkins build status, test-report collection, and artifact output are checked; failures are investigated rather than ignored.

Documentation, setup/run instructions, and relevant screenshots or demonstration evidence are updated.

Role access and booking-conflict rules are tested where relevant.

Deployment is considered Done only if a target environment is configured, the application is deployed successfully, and a basic smoke test is recorded; otherwise mark deployment as Not Yet Verified.

# 7. DevOps lifecycle

The diagram separates verified pipeline activity from steps that still require configuration or evidence. The current evidence covers Maven build/test/package and Jenkins report/artifact handling. GitHub checkout and automatic triggers are not fully verified, and deployment/operations are planned.

Figure 1. Planned DevOps feedback loop with current setup status called out.

## Lifecycle stages

| Stage | Tools / activity | Status |
| --- | --- | --- |
| Plan | Backlog, user stories, acceptance criteria, sprint plan | Planning baseline documented here. |
| Develop | Java 21 source code and local project | Basic project exists; booking features remain planned. |
| Version control | Git and GitHub repository; checkout and build triggers | Repository identified; Jenkins checkout and automatic triggers not fully verified. |
| Build and test | Maven and JUnit 5 | Maven tests and packaging have passed in current setup. |
| Continuous integration | Jenkins pipeline, test report collection, JAR archiving | These pipeline stages have run successfully. |
| Deploy | Run packaged application in an agreed target environment | Planned / not yet verified. |
| Operate and monitor | Smoke tests, logs, error review, feedback | Planned / not yet verified; define basic checks for the demo. |
| Feedback to plan | Use defects, test results, and reviewer feedback to reprioritize backlog | Ongoing process once development and reviews begin. |

# 8. Success criteria, constraints, assumptions, and risks

## 8.1 Measurable success criteria

| ID | Measure | Target / pass condition | Evidence |
| --- | --- | --- | --- |
| SC-01 | Catalogue and details | All active test experiments appear; selecting one opens complete required details. | Acceptance test checklist |
| SC-02 | Availability | For seeded test data, the displayed available slots match the configured bookable slots. | Availability test cases |
| SC-03 | Booking request | A valid request is stored with the correct user, slot, timestamp, and Pending status. | JUnit test / demo evidence |
| SC-04 | Staff decision | Authorized staff can approve/reject a pending request; unauthorized users cannot. | Role and workflow tests |
| SC-05 | Conflict prevention | Two attempts for the same single-capacity slot do not create two active bookings. | Duplicate/concurrency test |
| SC-06 | Test quality | All required automated tests pass on the release candidate; no known critical defects remain. | JUnit and Jenkins reports |
| SC-07 | Build artifact | A clean Maven package creates the expected runnable/distributable JAR. | Build log and artifact check |
| SC-08 | CI evidence | Jenkins records build status, collects test reports, and archives the JAR. | Jenkins build page / archived artifact |
| SC-09 | Documentation/demo | A reviewer can follow the README and demo script on the agreed environment. | Observed demonstration checklist |
| SC-10 | Release status honesty | Deployment is reported as complete only after a successful deploy and smoke test. | Deployment record or Not Yet Verified label |

## 8.2 Project constraints

Time: college deadlines and lab sessions may limit the number of features completed; prioritize Must items first.

Team size: task ownership and review capacity depend on the actual number of team members.

Lab policy: slot capacity, eligibility, safety prerequisites, approval authority, and cancellation deadlines must be confirmed by the guide/lab staff.

Security: role checks must be enforced in application logic, not only hidden in the user interface; do not commit secrets or real passwords.

Environment differences: Java/Maven versions, operating system paths, Jenkins agents, and repository credentials may differ between machines.

Infrastructure: production hosting, email/SMS services, institutional identity integration, and monitoring may not be available for the MVP.

## 8.3 Risks and mitigations

| Risk ID | Risk | Level | Mitigation / response |
| --- | --- | --- | --- |
| R-01 | Unclear booking rules | Medium | Confirm slot capacity, approval rules, eligibility, and cancellation policy with the guide before coding. |
| R-02 | Double booking under concurrent requests | High | Validate at save time and enforce a persistence-level uniqueness/locking rule appropriate to the chosen storage. |
| R-03 | Unauthorized staff actions | High | Centralize role checks and test both allowed and denied actions. |
| R-04 | GitHub/Jenkins integration is incomplete | Medium | Configure repository checkout and a safe webhook/polling trigger; verify with a new commit and recorded build. |
| R-05 | Feature scope exceeds college time | High | Keep exactly 15 baseline MVP tasks, prioritize Must items, and defer out-of-scope integrations. |
| R-06 | Different local/CI environments | Medium | Document Java/Maven versions and build commands; use a clean checkout to verify reproducibility. |
| R-07 | Build passes but application is not deployable | Medium | Add a packaging check and, if a target is available, a deployment smoke test; otherwise clearly state deployment is unverified. |
| R-08 | Sensitive data or credentials exposed | High | Use test data, keep secrets outside source control, and avoid storing unnecessary personal information. |

# 9. Review and approval

Approval confirms agreement with the planning baseline. It does not certify that all planned features or deployment have been completed.

| Field | Editable entry |
| --- | --- |
| Student / project team | ____________________________________________________________ |
| Project guide / reviewer | ____________________________________________________________ |
| Review date | ____________________________________________________________ |
| Scope approval | ☐ Approved ☐ Approved with changes ☐ Not approved |
| Comments / required changes | ____________________________________________________________ ____________________________________________________________ ____________________________________________________________ |
| Guide / reviewer signature | ____________________________________________________________ |
| Student / team signature | ____________________________________________________________ |

## Viva-ready summary

This document plans a 15-task MVP across three sprints. The existing technical foundation and Jenkins build/test/package/report/artifact stages have been exercised successfully. The booking features, complete GitHub-trigger integration, and deployment still require implementation or verification. Progress will be accepted using measurable criteria, automated tests, and evidence rather than assumptions.